## Slide 1: Intelligent FX Reporter Blaze Scope Document
Global Data Science Team
August 2019

## Slide 2: Agenda
  Business Challenges
  Proposed Solution
    MVP Details
    Data Scope & Requirements
    Architecture
  Delivery
    Deliverables
    Roles & Responsibilities
    Assumptions
    Risks
    Timelines
    Success Criteria
  Business Value

## Slide 3: Business Challenges
Current process is operated manually with majority of the business knowledge residing only to specific employees.
Not all employees are following the same process or sources to prepare reports.
  Cannot execute analysis on historical level (Lack of the first layer of the “ML cake”)
Effort and time spend from the Product Controller to establish the high-level picture for FXO products.
The Product Owner
  loses time on trivial tasks (when there is no any notable movement on the FX products)
  but also spends significant time on mundane tasks (google search) to deal with complex cases to locate news stories that verify the PnL commentary.

## Slide 4: Architecture – In a picture
Route, move and process data
Semi-structured/ Structured
Orchestrate data pipelines
SAP HANA Platform
Create Data model
Structured
Text Analysis
…
Web Server
JavaScript
</>
Data Modeling
Predictive
Text Analytics
Profit & Loss Report Helps to Focus on What News To Look Out For

## Slide 5: MVP Details
SCB Data & Locate 3rd Party APs
1
Multi-Step
Approach
Connect to news APIs
Publish raw text against storage API, store raw news text in HANA
Operationalised the flow to execute it in intervals
What news sources the bank wants to use?
Would other news sources like Twitter would provide good market sentiments?
SCB Data - currency pairs
Data Cleansing on raw text
Transform cleaned text to Data Model (HANA Tables)
Currency pairs data on HANA
Build sentiment analysis
Identify polarity of each article whether they are positive, negative or neutral
Extract key topics and organisations
Aggregate results to provide an overall score
Apply custom rules to provide insight to deeper context
ML model to measure the impact on currency pairs
Visualization and Report
Data Extraction
2
Build Data Model
3
Text Analytics
4
Expose Results
5
6
Enable reporting API
Develop ui design using build.me prototyping tool
Build interactive dashboard to visualise the results
Visualise results also using SAC

## Slide 6: Machine Learning part :
In sentiment analysis, there are two main approaches:
Use sentiment-labelled word lists (which we will also refer to as dictionaries).
Use sentiment classifiers based on language models trained on huge corpora (domain specific)
Since for this project we don’t have available tagged data (articles associated with a specific sentiment) , we will have to begin with the first approach, which is also the native HANA Text Engine functionality.
Moving forward with the project we could leverage the collected data to untap some ML oriented use-cases
Include financial subjects (non-text) that can be derived or computed from the market, e.g. prices, volume of trade, volatilities and so on to enhance the sentiment prediction.
* Receive financial data from SCB and run a ML model in order to correlate sentiment analysis with the movement in a currency pair
* NDA required

## Slide 7: SAP Deliverables
  Within SAPs internal HANA Platform development environment, SAP will :
  Develop code that consumes data from 3rd party APIs and twitter accounts.
  Operate Text Analysis tasks on modeled text data.
  Extract Sentiment polarities on articles and tweets.
  Correlate sentiment analysis results with the movement in a currency pair
  Develop Code that exposes that HANA results from consumption in front-end.
  Visualize the results on SAC or SAPUI5 custom application or iOS app (to be decided).
  Documentation on data sources used.
  Final Presentation of the MVP Results.

## Slide 8: SAP Roles and Responsibilities
Final presentations will be done jointly by SAP and SCB MVP owners.
SAP will prepare the required text modeled dataset.
SAP will build the text analysis flow to extract sentiments from raw 3rd party text.
The MVP will be done using the Agile Scrum Methodology (“bi-weekly” sprints)
SAP will inform SCB at the end of each sprint in a bi-weekly status meeting and demonstration of current status , open topics and overall progress

## Slide 9: SCB Roles and Responsibilities
  SCB will appoint a product owner for the MVP.
  SCB will attend status update meetings.
  SCB will be responsible to evaluate data sources and their business content.
  SCB will provide SAP with all the needed business knowledge.
    FXO Products
    Currency Pairs
    Terminology

## Slide 10
Month 1
Month 2
Month 3
Data modeling
&
UI
Investigate all available APIs
Timelines
Consume manually 3rd party API
From Raw text to Modeled Text
Sentiment Analysis
SME Validation
Prepare Final presentation
Build pipeline to automate the data consumption
ETL & Data Model
Decide on key UI components
SME Validation
Prepare Final presentation
Final
Presentation
Build connectors with Twitter accounts
Build API to expose results from HANA
First Mock up
Build UI
Connect first results with UI
Machine Learning model development
Machine Learning
SCB provided Data validation & data Preparation on HANA

## Slide 11: Success Criteria
  3 Months From Now:
    Solution with Commentary and Sentiment Analysis
    Able to link Commentary to News Sources
    Understand the Underlying Sentiments and News Sources
    Drive Commentary on News Sites and Twitter/Social Media
    Able to Categorize and Store Daily News and Situation
    Accuracy of Commentary and Sentiment Analysis (based on actual P&L Drivers)
    Reduce time to deliver information to management
  6 Months From Now:
    FXO P&L Commentary Populated from the System
    Accuracy and Timeliness to improve further
      P&L Commentary and Group VaR Breach Commentary
    Consistency of Commentary and Sentiment Analysis
    Macro Level Commentary for FM

## Slide 12: Appendix

## Slide 13: Proposed Solution

## Slide 14: Data Science Project Methodologies Cross-industry standard process for data mining (CRISP-DM)
https://en.wikipedia.org/wiki/Cross-industry_standard_process_for_data_mining
Notes: https://en.wikipedia.org/wiki/Cross-industry_standard_process_for_data_mining

## Slide 15: Proposed Solution
Data cleansing
Remove unnecessary text
Text Analysis
Run Sentiment Analysis on HANA to extract among various sentiments the prevailing one.
Expose results
Develop and deploy in HANA an API that will expose the extracted results to a dashboard
Display results
Display results in SAC page
Data extraction
Retrieve and insert data to HANA from 3rd Party APIs
Create connectors with Twitter accounts and store tweets in HANA database
Identify key topics and phrases
Add custom metadata to enhance the sentiment analysis step
In case of many, scoring could be applied
Associate sentiments with phrases appearing to articles
Moving data not required as HANA has built-in web server
Articles list, topics identified, sentiments, scoring between sentiments will be displayed
Focus on G10 currency news.

## Slide 16: Data Scope & Requirements
Sites with financial news are creating their own content, or they are authorized to redistribute news by partnering with other news sources. A mixed approach is usually followed from the majority of the financial news providers.
Below is a list of popular news websites for stock markets, economy, finance, and related business news.
  MarketWatch News Viewer
  Bloomberg Portal
  Reuters
  Wall Street Journal
  Financial Times
  CNBC
  Google Finance (Aggregator)
  Seeking Alpha
It is vital to identify which one of the afore-mentioned offer access through APIs that we can leverage as our dataset to operate the text analysis tasks.
As currently, SCB has no specific way to operate these searches and does not own business subscriptions to any of those, an agreement on which APIs to focus on and in what detail still remains to be decided.
More specifically
SCB analysts have to elaborate on the terminology used when they operate the Google Searches
SCB to provide currency pairs and terminology used
Does the free APIs text suffices for the text mining we are targeting to?
  E.g. Financial Times Free API provides only Headlines and no content. Would that be sufficient? If not, who is paying for the subscription?
Identify twitter feeds to catch highlights on news.
Facts
Open Topics
However, in many cases stories have appeared on a reporter's Twitter feed before it appeared on the actual website.
Integrating social media to gain an edge on the market news it is recommended.

## Slide 17: High Level Architecture for the POC
SAP HANA Platform
API
Time Series Data Types
Text Analytics
Text Engine & Time Series Engine
Predictive Analysis Libraries (PAL)
Automated Predictive Libraries (APL)
SAP Predictive Analytics
SAC
Data modeling
External news
SCB Data

## Slide 18: Architecture – Main Components
DATABASE SERVICES
Web Server
JavaScript
Graphic Modeler
Data Virtualization
ETL & Replication
Columnar OLTP+OLAP
Multi-Core & Parallelization
Advanced Compression
Multi-tenancy
Multi-Tier Storage
Graph
Predictive
Search
Data Quality
Series Data
Business Functions
Hadoop & Spark Integration
Streaming Analytics
Application Lifecycle Management
High Availability & Disaster Recovery
Openness
Data Modeling
Admin & Security
Remote Data Sync
Spatial
Text Analytics
Fiori UX
ALM
</>
APPLICATION SERVICES
INTEGRATION & QUALITY SERVICES
PROCESSING SERVICES
SAP or Custom Applications
All Devices
SAP HANA PLATFORM
ONE Copy of the Data
= Main components of the SAP HANA Platform used to Text Analytics projects

## Slide 19: Solution Delivery

## Slide 20: SCB Deliverables
  Final Presentation of the MVP Results.
  Additional use cases to be added to the final presentation by SCB with SAP support that will reflect the vision for sales and services.

## Slide 21: Risks
If SCB historical data provided, we depend a lot on “coming news”.
  The project will depend entirely on what is happening “today” and onwards.
  A solution on that would be to get access from 3rd party APIs on past articles and compare our sentiment analysis with reports that SCB has already generated on that same past day.
  Another solution is to test our text analysis against an FX product in a daily base.
If we rely entirely on external data sources
  Significant effort remains to identify which news sources APIs are available from technical and legal and financial standpoint.
  Identify reliable and secure APIs to retrieve financial news.
  Assess the cost for accessing and use the 3rd party content.
  SCB in already using APIs but they are configured on personal accounts.
  Relying to external sources may disrupt business in case of unavailability due to technical reasons that either SCB or SAP can handle.
Not quantified business value and measured impact compared between the As-IS and the proposed MVP.

## Slide 22: As-Is State
Current process is not scalable and does not provide scalable insights to underlying FXO Movements
Process is de-centralized and non-standard
  Users may provide conflicting commentary as a result
No single source to get commentary and relevant articles up from
Current process relies on an individual’s view of the market (which may be shaped with their own perceptions and biases)
Current commentary only focuses on big ticket items, not granular enough

## Slide 23: Ideal End State
Commentary to be more reliable and without any biases to support senior management decisions and understanding of the portfolio and periodic moves
Commentary that dovetails with the risk positions and market moves
This process should be able to run automatically between months to date, quarter to date and year to date market commentaries
Linkages between the commentary, market movement and news sources

## Slide 24: Business Value
Automate repeatable and mundane tasks.
  Save time by getting access to the first PnL commentary draft before the business day starts for the Product Controller
    If trivial can be delivered instantly to PC Manager.
    If complex apply critical thinking and complex reasoning leveraging a wide number of pre-analyzed articles.
Collect and persist historical data that can be used in the future for further analysis an untap various machine learning use-cases.
Establish process for once that can scale to a number of other products.
Evolution of PC Role.

## Slide 25: Thank you.
Partner logo
Contact information:
  F name L name
  Title
  Address
  Phone number